## Slide 1: Sprint Review - Sprint 2
SYP Projekt
Sprint 3 (21.03. - 17.04)

## Slide 2: Sprint Review
Sprint Ziele:
Add joystick to client
Send user input to server
LED on mbot
Suicide prevention
Recognize when MBots turn offline
Make mbot drive

## Slide 3: Sprint Review
User Stories - Sprint 3.
User Story Nummer | Bearbeitet von | User Story Text | StoryPoints | Status
21 | Jonas Maier | Write script that distributes commands along all mbots | 8 | erledigt
28 | Jonas Maier | Fix occuring bug with sending int[] to database then crashing | 5 | erledigt
23 | Jonas Maier | Write script that sends sensordata to client | 8 | erledigt
13 | David Legenjovic | Send user input to the mbot | 5 | erledigt
5 | Daniel Jessner | Suicide Prevention | 1 | erledigt
32 | Daniel Jessner | LED on MBot | 1 | erledigt
25 | Daniel Jessner | Solve threading problem on micropython controller | 8 | Nicht fertig
30 | Jonas Maier | Fix bug when client disconnects but server doesnt recognice it | 5 | Nicht fertig

## Slide 4: Sprint Burndown-Chart
Geplante Storypoints: 41
Erledigte Storypoints: 28
Offene Storypoints: 13
Verbleibende Storypoints in Product Backlog: 89-9-39-41+21=21
Chart: 
| 45372 | 45392 | 45399
Y-Werte | 41 | 15 | 13
test | 41 | 10 | 0

## Slide 5: Sprint Velocity
Velocity Sprint 3: 28
Chart: 
| Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8
Sprint Velocity | 9 | 31 | 28 | 0 | 0 | 0 | 0 | 0

## Slide 6: Sprint Demo
David Legenjovic:
Joystick hinzugefügt
Fahren mit WASD
Daniel Jessner:
Mbot fahren
Jonas Maier:
Server sendet User Inputs zum MBot